TestoZa

12-Month Roadmap(October 2026 - September 2027)

| Platform | testoza.com - AI-first computer-based testing for Indian competitive exams |
| --- | --- |
| Stage | MVP live, 8 production pillars shipped, unpaid pilots running, pre-revenue |
| Team | Technical founding team, IIT Madras; incubated at Nirmaan (Sudha & Shankar Innovation Hub) |
| Launch price | Rs 149 / month per institute, metered on attempts. Annual prepay at 10 months. |
| Grant ask | Rs 10,00,000 over 12 months, milestone-linked |

# 1. Where we actually stand

| Dimension | Honest status |
| --- | --- |
| Product | Strong. Eight production pillars: Vision-AI paper import, exam builder with JEE-Advanced partial marking and numerical tolerance, simple syntax keyboard, NTA-authentic CBT engine, 4-quadrant behavioural diagnostics, institutional admin and white-labelling, community and creator layer, crash-recovery infrastructure. |
| Payments | Razorpay is integrated. The pricing and promo-code panels exist; pricing has not been finalised yet. |
| Revenue | Rs 0. No customer has ever been asked to pay. |
| Usage | Pilot coaching centres and teachers are conducting real tests on the platform. Real students, real papers, no money collected. |
| Language | English-only interface but chosen-language AI output, while the fastest-moving target segment (SSC, RRB, Banking) teaches substantially in Hindi and local languages. |
| Unit economics | ~Rs 18.5/paper AI cost + conduct among 100-150 students, 63% gross margin at Rs 149/mo, LTV:CAC 1.4x |
| Team | 1 technical. 1 commercial founder. Field-sales motion untested. |

# 2. The 12-month plan

Every month has one build deliverable, one sell deliverable, and one exit number. If the exit number is missed, the next month does not start as written.

## Quarter 1 (Oct - Dec 2026): get paid, and get found

| Month | Build | Sell | Exit gate |
| --- | --- | --- | --- |
| M1 - Oct Make it possible to pay | Indexing audit first: check in Search Console whether Googlebot is receiving an empty root div on public routes, because that may be the real cause of zero traffic. Extend the Cloudflare HTML-rewriter worker to prerender public test and blog pages. Razorpay subscriptions with webhook auto-upgrade and automatic GST invoice. /pricing page at Rs 149 with an annual toggle. Attempt and import limits enforced in-app, never mid-exam. Conversion events instrumented end to end. | Build the 400-row prospect sheet: YouTube and Telegram educators first, then Tier-2/3 institutes with a website or live Google listing. Mine every dormant signup personally. Set up WhatsApp Business and a cold-email subdomain with SPF, DKIM and DMARC. First 300 contacts. Convert every paper that arrives, same day. | Rs 1 collected from a stranger. 10 paying accounts, Rs 1,500 MRR. Public pages rendering for Googlebot. |
| M2 - Nov Make the wedge repeatable | Public no-login AI paper converter: upload a PDF, get five questions back rendered live, sign up for the rest. WhatsApp result-card sharing. CSV roster import. Onboarding under 10 minutes. | 15 contacts every working day. "Founding 100" rate with a public counter and a stated end date. Two video testimonials and one written case study with real numbers. Referrals switched on, one free month per side. | 30 paying accounts, Rs 4,500 MRR, 20 tests with 25+ live attempts. |
| M3 - Dec Start the compounding layer | Legal opinion on past-paper sourcing, then corpus v1: 500 public past papers converted into live diagnostic CBTs by our own pipeline at about Rs 12 a paper. Programmatic page template shipped, first 150 pages edge-prerendered, sitemapped, with Quiz and FAQPage schema. | Listings on G2, Capterra, SaaSworthy and AlternativeTo with real reviews. A factual /compare page and llms.txt, because assistants cite third-party sources far more readily than our own marketing copy. 25 contacts a day. | 60 paying accounts, Rs 8,900 MRR, first 100 programmatic pages indexed, monthly churn under 8%. |

## Quarter 2 (Jan - Mar 2027): survive the season and earn trust

| Month | Build | Sell | Exit gate |
| --- | --- | --- | --- |
| M4 - Jan Exam integrity | Standardised full-screen violation handling, anti-back-navigation and session lock, developer-console detection, and a downloadable per-attempt proctor log an institute can show a parent. | JEE Main Session 1 falls this month. Support every pilot centre through it on call. Publish a free public JEE and NEET CBT mock series in the real interface, aimed at students so their teachers hear about it. | 100 paying accounts, Rs 14,900 MRR, zero exam-day incidents. |
| M5 - Feb Stop the leak | Concept-level mastery heatmaps, cohort and percentile comparison, educator batch analytics. Hindi interface, phase 1. | A deliberate retention month. Every account that has not run a test in 14 days gets a personal WhatsApp message that week. Push annual prepay at 10 months to bring cash forward. | 150 paying accounts, Rs 22,400 MRR, monthly churn under 6%. |
| M6 - Mar Scale and security | Load-verified to 2,000 concurrent attempts. First paint under two seconds on throttled 3G. Offline tolerance and zero answer loss verified. Supabase index tuning and CDN caching. External VAPT completed and findings closed. | Pre-NEET readiness push to every NEET centre on the sheet. 300 programmatic pages live and indexing. | 225 paying accounts, Rs 33,500 MRR. Infrastructure now pays for itself. VAPT clean. |

## Quarter 3 (Apr - Jun 2027): harvest the first CBT NEET

| Month | Build | Sell | Exit gate |
| --- | --- | --- | --- |
| M7 - Apr Corpus and language | Corpus to 1,500 papers, 10% hand-verified. Hindi AI question generation and bilingual result output. Deployment freeze during every live exam window. | Organic traffic from the programmatic layer starts converting. Creator partnerships for test-series distribution. An Institute tier is introduced for multi-seat centres, priced from measured usage rather than guesswork. | 320 paying accounts, Rs 47,700 MRR, 20% of new accounts organic or referred. |
| M8 - May The proof month | Student-facing predicted rank and national percentile. PWA for mobile-first students. Live telemetry through the NEET window. | The first computer-based NEET. Support pilot centres through it, then capture the dataset: how students who practised in the interface allocated time compared with those who did not. | 420 paying accounts, Rs 62,600 MRR, a defensible outcome dataset from the NEET cohort. |
| M9 - Jun The institutional layer | Multi-seat institute console, billing ledger with automated invoicing, telemetry and alerting with incident detection under five minutes. | New-batch season. Dropper batches form in June and July, so this is the second selling window of the year. Push annual prepay again. | 500 paying accounts, Rs 74,500 MRR, gross margin at or above 65%. |

## Quarter 4 (Jul - Sep 2027): the research payload

Neither engine below can be built earlier. Both are trained on real attempt data, and months 1 to 9 are what produce it.

| Month | Build | Sell | Exit gate |
| --- | --- | --- | --- |
| M10 - Jul Adaptive remediation | Close the diagnostic loop. A student’s 4-quadrant weakness map automatically generates the next practice set, targeted at the specific sub-topic and the specific failure mode: time trap, careless slip, or blind guess. Teacher-approvable, not a black box. | Run it with 50 accounts against a control group and measure the score movement honestly. | 600 paying accounts, Rs 89,400 MRR, a measured score delta. |
| M11 - Aug Item calibration | Difficulty and discrimination indices computed from real attempt distributions, distractor analysis at corpus scale, automatic flagging of broken or ambiguous questions, and response-similarity detection across a cohort. | Use calibrated difficulty to auto-assemble balanced mock papers. That is the reason an institute stays for a second year. | 700 paying accounts, Rs 1,04,300 MRR, calibration validated on 50,000+ attempts. |
| M12 - Sep Consolidate | DPDP compliance audit and retention policy. Automated backup verification and a public status page. SSO and read API only if an institute has actually asked. | Publish "The State of CBT Readiness in Indian Coaching" from anonymised platform data. Run the first renewal cycle. Assemble the pre-seed data room on measured CAC, churn and ARPU. | 800 paying accounts, Rs 1,19,200 MRR, renewal at or above 60%. |

# 3. Milestones at a glance

| Month | Theme | Primary output | Paying accounts | MRR |
| --- | --- | --- | --- | --- |
| M1 - Oct 26 | Monetise | Payments live, crawlability fixed | 10 | Rs 1,500 |
| M2 - Nov 26 | Repeatable wedge | Public AI converter, referrals on | 30 | Rs 4,500 |
| M3 - Dec 26 | Compounding layer | 500-paper corpus, 150 SEO pages | 60 | Rs 8,900 |
| M4 - Jan 27 | Exam integrity | Proctor audit log, free CBT mock series | 100 | Rs 14,900 |
| M5 - Feb 27 | Retention | Batch analytics, Hindi UI phase 1 | 150 | Rs 22,400 |
| M6 - Mar 27 | Scale and security | 2,000 concurrent verified, VAPT clean | 225 | Rs 33,500 |
| M7 - Apr 27 | Corpus and language | 1,500 papers, Hindi AI generation | 320 | Rs 47,700 |
| M8 - May 27 | Proof | First CBT NEET supported, predicted rank | 420 | Rs 62,600 |
| M9 - Jun 27 | Institutional layer | Multi-seat console, billing ledger | 500 | Rs 74,500 |
| M10 - Jul 27 | Adaptive engine | Weakness map to auto practice set | 600 | Rs 89,400 |
| M11 - Aug 27 | Item calibration | Difficulty and discrimination at scale | 700 | Rs 1,04,300 |
| M12 - Sep 27 | Consolidate | DPDP audit, readiness report, data room | 800 | Rs 1,19,200 |

# 4. Decision gates

| Checkpoint | Pass condition | If it fails |
| --- | --- | --- |
| Day 30 | Payments live, first rupee from a stranger, 300 contacts made | Stop all outreach and finish the payment stack. Every message sent before this is a lead we cannot convert. |
| Day 30 | At least 30 replies from 300 contacts | The first line of the message is wrong, not the volume. Rewrite it around their paper and retest on 40 fresh contacts. |
| Month 3 | 60 paying accounts, churn under 8% | Call five people who took the free conversion and did not pay. Ask what would have had to be true. Change the offer, not the effort. |
| Month 6 | 225 paying accounts | Below 115: the beachhead is wrong. Shift decisively from offline institutes to online educators, who decide alone and pay by UPI. |
| Month 8 | Zero exam-day failures through the NEET window | Freeze feature work for a full month and spend it on reliability. One failed exam day costs more than a quarter of features. |
| Month 12 | 800 accounts, renewal at or above 60% | Renewal under 40% means this is a purchase and not a habit. Fix retention before raising anything. |
| Any channel | 2 or more qualified conversations in 4 weeks | Drop it and put the hours back into outreach. |

# 5. Estimated budget: Rs 10,90,000

Costed for the twelve months above. Founders draw no salary. No part of this is spent on creating facilities. Dollar items are converted at Rs 96.

| # | Head | Amount (Rs) | % | Basis |
| --- | --- | --- | --- | --- |
| 1 | Cloud infrastructure and AI inference | 2,78,200 | 25.52% | GCP Cloud Run ramping to 10,000 daily active users, Rs 1,10,000 (Rs 7,500/mo at present load rising to Rs 10,700/mo at 10,000 DAU). Supabase Pro at $25/mo for 9 months, Rs 21,600. Cloudflare Pro at $25/mo for 9 months, Rs 21,600. Gemini inference Rs 1,25,000 - see the note below. |
| 2 | Manpower | 3,24,000 | 29.72% | One full-stack and AI engineer at Rs 25,000 x 6 months, Rs 1,50,000, covering the heaviest build window. One pilot-operations associate at Rs 14,000 x 6 months, Rs 84,000, for trial onboarding and exam-day supervision. One Founder 10,000 x 9 months. The second founder getting stipend by Nirmaan IITM. |
| 3 | Hardware and device test lab | 1,50,000 | 13.76% | One workstation able to run a local LLM for code assistance, log triage, monitoring and remote admin of the platform from the office (16 GB VRAM GPU, 32 GB RAM, 1 TB NVMe), Rs 1,05,000. Monitor and UPS, Rs 17,000. Two low-cost Android handsets, Rs 16,000 - the phones our students actually use. One basic tablet, Rs 12,000. |
| 4 | Testing, security and compliance | 95,000 | 8.72% | External VAPT on a single web application at startup rates, Rs 45,000 (Indian market for a simple web app runs Rs 25,000-75,000). Load and device-matrix testing, Rs 10,000. Written legal opinion on past-paper sourcing plus a DPDP review covering student and minor data, Rs 25,000. CA and CS statutory filings, Rs 15,000. |
| 5 | Field pilots and product trials | 72,000 | 6.61% | Twelve cluster visits at about Rs 6,000 each. Travel exists to produce case studies and exam-day proof, not volume - the customer acquisition arithmetic does not support field sales at this price. |
| 6 | Software, APIs and subscriptions | 75,000 | 6.88% | WhatsApp Business API conversations Rs 15,000. Transactional email and SMS/OTP Rs 18,000. Error monitoring and analytics Rs 12,000. AI coding assistant Rs 24,000. Domains, SSL and design tooling Rs 6,000. |
| 7 | IP, documentation and dissemination | 55,000 | 5.05% | Trademark filing Rs 15,000. Software copyright registration Rs 10,000. Technical documentation and production of the public CBT-readiness report Rs 30,000. |
| 8 | Contingency | 40,800 | 3.74% | AI inference overruns and exam-day incident response. |
|  | Total | 10,90,000 | 100% |  |

# 6. Resource requirements

| Resource | Requirement |
| --- | --- |
| People | Two founders, full-time: one on product and engineering, one on sales with revenue as the only KPI. One full-stack and AI engineer for months 1 to 6. One part-time pilot-operations associate for the trial months. One go-to-market advisor from the incubator network, unpaid. |
| Cloud and AI | Google Cloud Run for the FastAPI backend, Supabase for Postgres with row-level security, auth and storage, Cloudflare for WAF, CDN and the edge HTML rewriter, and Gemini multimodal vision and generation behind an abstraction layer so the model can be swapped. |
| Hardware | One local-LLM-capable workstation for development, monitoring and remote administration; two low-cost Android handsets and one basic tablet as the compatibility matrix that reflects what Tier-2/3 students actually carry. |
| Testing | External VAPT vendor, a load-testing service, device-matrix coverage, and a control-group protocol for measuring the adaptive engine against non-adaptive users. |
| Legal | Written opinion on past-paper sourcing and copyright before the corpus build, and a DPDP review covering consent, retention and minors’ data. |
| Domain input | Practising SSC, JEE and NEET faculty for exam-format validation, drawn from the pilot centres themselves. |

# 7. What changed in the market since June

NEET-UG 2026 was held on 3 May for 22.7 lakh candidates and cancelled nine days later after a confirmed paper leak, with a re-examination on 21 June. On 15 May the Union Education Minister said NEET would move to a computer-based format. On 14 September 2026 the NTA Director General confirmed it publicly: every NTA examination is already CBT except NEET, and NEET moves to CBT from the 2027 cycle.

We did not plan for this and we cannot take credit for it. What matters is what it does to the calendar. Somewhere around 22 lakh candidates a year, and every coaching centre that teaches them, have to move from OMR sheets to a screen inside one exam cycle. Almost none of those centres have a way to let a student practise in the real interface.

# 8. How this year is going to be won

At Rs 149 a month the contribution per account is Rs 94. Against a blended CAC of roughly Rs 800, that is a payback of about eight and a half months and an LTV:CAC of 1.4x. The arithmetic says one thing plainly: this business cannot be bought, it has to be earned. So the year is built on channels that cost almost nothing per customer, and the few thousand rupees we do spend on travel buys proof, not volume.

Four decisions hold the whole plan together.

- Sell remotely, one at a time. WhatsApp, cold email, a Google Meet demo. Fifteen new contacts every working day, rising to twenty-five. No travel required to reach the first hundred customers.

- Lead with the wedge, not the pitch. Ask for their last question paper, return a live CBT link within two hours, free, with their logo on it. Then ask for one thing: send it to twenty students. When their own batch report comes back, the sale is largely made.

- Meter on attempts, not on students. Free tier gets 50 attempts and 3 AI imports a month, one seat, and carries "Powered by TestoZa" in front of every student who takes a test.

- Build the compounding layer early, because it pays from month 6 onward. The corpus of converted past papers, the programmatic test pages built from it, and third-party listings are the only acquisition assets that keep working while we sleep.

The number on the wall Not signups. Not traffic. Tests conducted with 25 or more live attempts. Contacts made, papers converted, and tests with 25+ attempts are the three leading indicators. If those are healthy, MRR follows within about three weeks.

# 9. The honest risks

| Risk | What we do about it |
| --- | --- |
| LTV:CAC is 1.4x today. At Rs 149 a month, paid acquisition does not work. | Roughly nine in ten accounts must come from the wedge, referrals, the free converter and the programmatic pages, all at near-zero cost per customer. Real CAC gets measured by month 3 and the plan is re-derived from it, not from this estimate. |
| Churn at 8% a month halves the lifetime value. | Month 5 is set aside for retention alone. Any account with no test in 14 days gets a personal message that week. Annual prepay pulls the cash forward and the renewal decision back. |
| Two founders, both students, one sales motion never tested. | The engineer hire covers months 1 to 6, the heaviest build window, so founder time stays on customers. The daily outreach block is protected ahead of everything else. |
| Teachers take the free converted paper and disappear. | Expected, and cheap at about Rs 12 a paper. Capped at one free conversion per prospect and counted as a marketing cost, not a failure. |
| An exam-day failure inside a tight local network. | Deployment freeze from January to May, crash recovery verified under load in month 6, and on-call cover through every live exam window. |
| Past-paper copyright. | Legal opinion before the corpus build. Official government exam papers only. No publisher-compiled banks, no scraping of commercial material. |

# Annexure - Grant answers 3 and 4, ready to paste

## 3. Work plan and timeline

The plan runs October 2026 to September 2027 and is sequenced against the exam calendar rather than our own convenience. October to December is the selling window, because government-exam centres test year-round and JEE centres are in peak mock season before January. January to May is the usage window and contains the first computer-based NEET. June to August is the new-batch season and the second selling window. Nothing structurally risky ships between January and May.

| Months | Focus | Technical milestones | Commercial gate |
| --- | --- | --- | --- |
| 1-3 Oct-Dec 26 | Get paid, get found | Payment and metering layer live with GST invoicing; public routes made crawlable at the Cloudflare edge; public no-login AI paper converter; 500-paper past-paper corpus and the first 150 programmatic test pages. | First rupee within 30 days. 60 paying accounts and Rs 8,900 MRR by month 3. |
| 4-6 Jan-Mar 27 | Integrity, retention, scale | Per-attempt proctor audit trail and anti-evasion hardening; concept-mastery heatmaps and batch analytics; Hindi interface; 2,000 concurrent attempts verified, sub-two-second load on 3G, external VAPT closed. | 225 paying accounts, Rs 33,500 MRR, zero exam-day failures, infrastructure break-even crossed. |
| 7-9 Apr-Jun 27 | Corpus, proof, institutions | Corpus to 1,500 papers with Hindi AI generation; predicted rank and PWA; support for the first CBT NEET; multi-seat institute console and billing ledger. | 500 paying accounts, Rs 74,500 MRR, gross margin at or above 65%. |
| 10-12 Jul-Sep 27 | The research payload | Adaptive remediation engine; item difficulty and discrimination calibration plus collusion detection on 50,000+ attempts; DPDP audit; public CBT-readiness report. | 800 paying accounts, Rs 1,19,200 MRR, renewal at or above 60%. |

The two engines in the final quarter cannot be built earlier, because both are trained on real attempt data and months 1 to 9 are what produce it. Each quarter ends in a gate rather than a review. If the month 3 gate is missed we stop selling for two weeks and fix activation. If month 6 lands below half the target, we move the primary segment from offline institutes to online educators, a shift that needs no new product.

## 4. Estimated budget and resource requirements

Total requested: Rs 10,00,000 over twelve months, under the proof-of-concept, prototype and product-trials track. Founders take no salary and no part of the grant creates facilities.

| Head | Amount (Rs) | Basis |
| --- | --- | --- |
| Cloud infrastructure and AI inference | 2,78,200 | Cloud Run ramping to 10,000 daily active users (Rs 1,10,000), Supabase Pro and Cloudflare Pro at $25 a month each for nine months (Rs 43,200), and Gemini inference (Rs 1,25,000) for roughly 4,000 free prospect conversions, the 1,500-paper corpus at about Rs 12 a paper, and research runs. The AI cost of paying accounts is covered by their own subscription at a 63% gross margin and is not in this ask. |
| Manpower | 2,34,000 | One full-stack and AI engineer, Rs 25,000 x 6 months. One pilot-operations associate, Rs 14,000 x 6 months. Founders unpaid. |
| Hardware and device test lab | 1,50,000 | A local-LLM-capable workstation for development, monitoring and remote administration, with monitor and UPS; two low-cost Android handsets and one basic tablet as the device matrix. |
| Testing, security and compliance | 95,000 | External VAPT at startup rates, load and device testing, a written legal opinion on past-paper sourcing, a DPDP review, and statutory filings. |
| Field pilots and product trials | 72,000 | Twelve cluster visits at about Rs 6,000 each, for case studies and exam-day supervision. |
| Software, APIs and subscriptions | 75,000 | WhatsApp Business API, transactional email and SMS, error monitoring, AI coding assistant, domains and design tooling. |
| IP, documentation and dissemination | 55,000 | Trademark, software copyright registration, documentation and the public readiness report. |
| Contingency | 40,800 | AI inference overruns and exam-day incident response. |
| Total | 10,00,000 |  |

We propose three milestone-linked tranches of Rs 4 lakh, Rs 3.5 lakh and Rs 2.5 lakh, released against the month 1, month 5 and month 9 gates with utilisation certificates. Subscription revenue during the period is projected at about Rs 5.8 lakh and is reinvested in full. On the demand side, the outcome we are underwriting is 800 paying institutions and roughly 96,000 student accounts by month 12, with the platform crossing its own infrastructure break-even at 225 accounts in month 6.

Prepared 20 September 2026. Targets are arithmetic, not aspiration, and are re-derived from the weekly scorecard at month 3. Dollar costs converted at Rs 96.